**Locked LAMP**

**Weekly Status Report**

Milestone: I ☐ II ☐ III ☐ IV ☐

For Week Ending: July 25, 2021

*Accomplished this week*

|  |
| --- |
| **Validation** |
| 1.3.1.1. Validate Security Integrity |
| 1.3.1.2. Validate Ansible Playbook |
| **Project Administration** |
| 1.3.2.1. Status Report Upload |
| 1.3.2.2. Time Sheet Upload |
| 1.3.2.3. Prep Training |
| 1.3.2.4. Prep Presentation |
| 1.3.2.5. Prep Project Report |
| 1.3.2.6. Finalize Gantt Chart |

*Planned for next week*

|  |
| --- |
| **Finalize Project with Client** |
| 1.1.1.1. Project Presentation |
| 1.1.1.2. Project Report |
| 1.1.1.3. Ansible Playbook and Files |
| 1.1.1.4. Client Acceptance |
| 1.1.1.5. Provide Training |
| **Project Administration** |
| 1.1.2.1. Status Report Upload |
| 1.1.2.2. Time Sheet Upload |

*Comments*

|  |
| --- |
| This week was direct, and the finish line is in sight. Digital Ocean did affect the validation of the playbook. The SSH key page was erroring out and not allowing me to see or delete the SSH key. I plan to press forward as I could still access the droplets. |